What went well (what worked)?

- Naming conventions. Everyone’s code was easy to follow

- Good number of commits.

- Code coordination/communication

- Adapting to problems

What could we improve or change next time around?

- More standups

- Better monitoring of everyone’s progress

- Game scale, better suited to the time frame (our scale was slightly too large)

- Clearer planning

- Time management

What got in our way, or what do we still not know about?

- We were unsure about code merging and staging branches

- GitHub